Lessons Learned

Grandma’s Cookbook

Grandma’s Recipe Co.

4601 Mid Rivers Mall Drive,

Cottleville, MO, 63376

4/18/2026

Table of Contents

Introduction	3

Lessons Learned Approach	3

Lessons Learned from this Project	4

Lessons Learned Knowledge Base / Database	5

Lessons Learned Applied from Previous Projects	5

Process Improvement Recommendations	6

# Introduction

Grandma’s Cookbook was designed to be an easy to understand, easy to use means of preserving and consolidating one’s favorite recipes into a space where they could be accessed without fuss or uncertainty. Core to this idea was the ability to find new recipes created by others and easily add them to one's own cookbook for later use. While our project faced some relatively minor hurdles during development, the team was still able to deliver on the base of our idea without too much difficulty, with the one major setback being a need to convert a fork of the original GitHub repository into the main repository for the project. Despite this, the project was ultimately a success due to the team's hard work.

# Lessons Learned Approach

The lessons learned and thus presented in this document are compiled primarily from the chat logs of the shared Discord server used by the Grandma’s Recipe Company team, as no formal journal or similar document was created for the purpose. This too is something that can be learned from going forward, as the use of chat logs, though still a valuable source of information, is ultimately a less complete picture of how problems formed and were resolved than might be garnered from other, more structured methods.

# Lessons Learned from this Project

| Category | Issue Name | Problem/Success | Impact | Recommendation |
| --- | --- | --- | --- | --- |
| Logistics | Repository Change | During the implementation of Railway in the later stages of development, we were unable to properly allow Railway permissions within the repository. This was due to the original repository being established without an organization, which rendered the repository creator unable to access the settings necessary to resolve the issue. | A fork of the repository ran by another team member for testing purposes had to be converted into the main repository for the project in order to allow Railway the needed permissions. | Ensure that the API’s that are to be used for a project are fully understood and that the GitHub repository is properly set up with the needs of said API’s in mind. |
| Development | Outpacing the Development Schedule | The hard work and ingenuity of the team resulted in our project outpacing the established schedule, allowing the team a comfortable amount of space in the later half of the project to take their time during final deployment and ensure that the process was done right. | Final development ran at a relatively relaxed pace that allowed for bug testing and deployment without the team being excessively rushed. | It can generally be a smart idea to allot more time for a project than one might believe necessary. This provides space for unforeseen setbacks to occur while minimizing the impact on the pace and budget of the project. |
| Documentation | No Formal Problem Documentation | No clear and formal method of documenting problems encountered during project development was established. As a result, all information on any problems can only be found in the chat logs of the projects dedicated Discord server. | Impact primarily centers on the ability to learn from any mistakes or unforeseen issues. | Ensure that a more structured development document is established early for team members to log issues in clear detail. |

# Lessons Learned Knowledge Base / Database

Technical issues and successes were informally documented via the discussions had within the project's dedicated Discord server. The primary drawback here is that information regarding any given problem encountered during development is somewhat fragmented and disconnected from the context necessary to understand the issue. An effort will be made to collate information regarding development setbacks into a more formal and easy to parse format.

# Process Improvement Recommendations

The primary recommendation for future projects is to establish formalized quality expectations, procedures for evaluating the completeness of said expectations, and proper documentation of issues encountered during the development process. The lack of formal means of documenting and researching problems makes learning effective lessons all the more difficult than it otherwise would be. The second major recommendation going forward is to ensure that the scope of the project and the needs of the various software and API’s to be used in the project is fully understood before a GitHub repository is established for the project. This is to minimize the chance that unforeseen consequences  require the complete restructuring of the repository later down the line, let alone late in the development of the project.

This free Lessons Learned Template is brought to you by www.ProjectManagementDocs.com