Duration Estimate
Gant Chart

Grandma’s Recipe Co.

4601 Mid Rivers Mall Drive,

Cottleville, MO, 63376

3/22/2026

Table with Explanations:

| Durations Estimate |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project: Grandma’s Cookbook |  |  |  |  | Date: 03/22/2026 |  |
| Activity | Resource(s) | Optimistic | Most Likely | Pessimistic | Estimated Activity Duration | Reserve |
| Project Idea Finalization | All Team Members | 15 hr | 20 hr | 25 hr | 20 hr | 5 hr |
| Front End Development | UI/UX Team | 10 hr | 14 hr | 20 hr | 14 hr | 6 hr |
| Database Development Research | System Architecture Team | 12 hr | 18 hr | 23 hr | 18 hr | 5 hr |
| Phase 2 Presentation | All Team Members | 10 min | 10 min | 12 min | 10 min | 2 min |
| HTML Integration | UI/UX Team |  |  |  |  |  |
| Back End Architecture Development | System Architecture Team | 40 hr | 50 hr | 60 hr | 50 hr | 10 hr |
| Front End Bug Testing | All Team Members | 20 hr | 23 hr | 25 hr | 23 hr | 2 hr |
| Front End Finalization | UI/UX Team | 30 hr | 35 hr | 40 hr | 35 hr | 5 hr |
| Back End Finalization | System Architecture Team | 30 hr | 35 hr | 40 hr | 35 hr | 5 hr |
| Phase 3 Presentation | All Team Members | 10 min | 10 min | 12 min | 10 min | 2 min |
| Full Stack Implementation | All Team Members | 35 hr | 40 hr | 43 hr | 40 hr | 3 hr |
| Phase 4 Presentation | All Team Members | 10 min | 10 min | 12 min | 10 min | 2 min |
| Project Launch | All Team Members | 10 hr | 12 hr | 15 hr | 12 hr | 3 hr |

This free Duration Estimate Template is brought to you by www.ProjectManagementDocs.com