Milestone List

Grandma’s Recipe Co.

4601 Mid Rivers Mall Drive,

Cottleville, MO, 63376

3/22/2026

Milestone List with Explanations:

| Milestone List |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project: Grandma’s Cookbook |  |  | Date: 03/22/2026 |  |
| Milestone No. | Milestone | Mandatory/Optional | Completion Date | Verification |
| 1 | Project Start | Mandatory | 02/20/2026 | AS |
| 2 | Initial Frontend Research | Mandatory | 02/20/2026 | AS |
| 3 | Initial Backend Research | Mandatory | 02/20/2026 | AS |
| 4 | Phase One Presentation | Mandatory | 02/22/2026 | AS |
| 5 | Phase Two Initial UI/UX Framework | Mandatory | 03/09/2026 |  |
| 6 | Phase Two Database Research | Mandatory | 03/18/2026 |  |
| 7 | Phase Two Finalize UI/UX Design | Mandatory | 03/19/2026 |  |
| 8 | Phase Two Presentation | Mandatory | 03/23/2026 |  |
| 9 | UI/UX Adjustment and Implementation | Mandatory |  |  |
| 10 | Phase Three Database Architecture Design Implementation | Mandatory |  |  |
| 11 | Link front and back end architecture | Mandatory |  |  |
| 12 | Phase Three Presentation | Mandatory |  |  |
| 13 | Phase Four Project Finalization | Mandatory |  |  |
| 14 | Phase Four Presentation | Mandatory |  |  |
| 15 | Project Launch | Mandatory |  |  |

This free Milestone List Template is brought to you by www.ProjectManagementDocs.com